October 17, 2025

2025 Cedar Johnson Road Reconstruction

Weekly Report:

This Week (10/13 – 10/17):

- The tie-in between phase 1 and phase 2 pavement was paved.

- Sidewalks, trails, and driveways for the duplexes were paved.

- Pavement on Serenity Circle was completed.

- The asphalt on 350th Street and Greenview Drive was poured.

Next Week (10/20 – 10/24):

- Sidewalk and trail pavement will continue to be poured.

- The remaining driveways will be paved.

Traffic Control

- None.