October 17, 2025

Sponsored Project – Channel Widening Flood Improvements

Weekly Report:

This Week (10/13 – 10/17):

- Peterson Contractors, Inc. (PCI) performed earthwork activities on the Barnhart property.

- Stevens Erosion Control installed silt fence around the south end and on the north edge of project.

- PCI continued sorting logs and cutting them to length in the SW portion of the site.

Next Week (10/20 – 10/24):

- PCI will install the creek crossing for their haul route and begin stripping and core outs in the SW end of the site.